Bidding Documents

For Procurement of

Construction of ACERI, Chory Changvar, Phnom Penh, Cambodia * ACERI: Arts and Culture Education Research Institute

15 Nov 2024

The Korean Foundation

for International Cultural Exchange (KOFICE)

Contents

PART 1 – Bidding Procedures	2

Section I. Instruction to Bidders (ITB)	4

Section II. Bid Data Sheet (BDS)	15

Section III. Evaluation Criteria	20

Section IV. Bidding Forms	23

PART 2 – Employer’s Requirements	44

Section V. Work Requirements	47

PART 3 – Conditions of Contract and Contract Forms	53

Section VI. General Conditions of Contract (GCC)	56

Section VII. Special Conditions of Contract (SCC)	57

Section VIII. Contract Data Sheet	58

PART 1 BIDDING PROCEDURES

Section I. Instruction to Bidders (ITB)

Table of Clause

A. General…………………………………………………………………………………   4

- Scope of Bid

- Undertaking of Non-Bribery and Integrity

- Eligible Bidders

B. Contents of Bidding Documents……………………………………………………….  	6

- Sections of Bidding Documents

- Clarification of Bidding Documents, Site Visit, Pre-Bid Meeting

- Amendment of Bidding Documents

C. Preparation of Bids……………………………………………………………………   8

- Cost of Bidding

- Language of Bid

- Documents Comprising the Bid

- Letter of Bid and Bid Price

- Bid Prices

- Currencies of Bid and Payment

- Documents Establishing the Eligibility of the Bidder

- Period of Validity of Bids

- Bid Security

- Format and Signing of Bid

D. Submission and Opening of Bids……………………………………………………	   11

- Deadline for Submission of Bids

- Late Bids

- Bid Opening

E. Evaluation and Comparison of Bids…………………………………………………	   12

- Confidentiality

- Clarification of Bids

- Correction of Arithmetical Errors

- Conversion to Single Currency

- Evaluation of Bids

- Comparison of Bids

- Eligibility of the Bidder

- Employer’s Right to Accept Any Bid and to Reject Any or All Bids

F. Award of Contract…………………………………………………………………..	     14

- Selection of Qualified Bidders

- Notification of Successful Bidder

- Signing of Contract

- Performance Security

Section I.  Instruction to Bidders (ITB)

A. General

- Scope of Bid

  - In connection with the Invitation for Bids specified in the Section II. Bid Data Sheet (BDS), the Employer, as specified in the BDS, issues these Bidding Documents for the procurement of Works as specified in Section Ⅴ. Work Requirements. The name, identification, and number of lots (contracts) of this International Open Competitive Bidding process are specified in the BDS.

  - The Successful Bidder shall be expected to complete the Works by the Intended Completion Date specified in the BDS, the Special Conditions of Contract (SCC) and the Contract Data Sheet (CDS).

  - Throughout these Bidding Documents, unless otherwise indicated, capitalized terms have the meaning indicated in the form of the proposed contract set forth in the Section Ⅵ and Ⅶ, provided that

    - the term “in writing” means communicated in written form

    - except where the context requires otherwise, words indicating the singular also include the plural and words indicating the plural also include the singular; and

    - “Day” or “days” means calendar day; and

    - all times stated in this document are based on local time in Cambodia unless otherwise specified.

- Undertaking of Non-Bribery and Integrity

  - The Korean Foundation for International Culture Exchange(KOFICE) may demand from tender participating enterprises of the Letter of Undertaking, in which the tender participants shall not, on the basis of mutual trust, be engaged in unfair trade practices including prior concerted quotations in the course of bidding and being awarded, conclusion and performance of the contract, nor provide KOFICE's officers and employees and competent government officials with unjust compensation including bribery, entertaining treat, etc., and further that, in case of breach of such undertaking, they will accept and observe sanctions including the early termination of the contract.

  - In case of a breach of as outlined in Paragraph clause 2.1, the Successful Bidder shall consent to incorporate the content of the Letter of Undertaking into the contract when executing the contract and comply with such undertaking.

  - With respect to the bidding, being awarded a contract, a negotiation for contract, the conclusion and performance of a contract, any person who has given bribery to KOFICE's officers and employees and government officials shall be subject to sanctions regarding the contract in question, as prescribed in any of the followings:

    - From the execution of the contract to just before its initial performance, the contract shall be terminated; provided, however, that termination may be excused on unavoidable grounds in conducting the project; or

    - After the performance of the contract, the whole or part of the contract shall be terminated or cancelled; provided, however, that termination may be excused on unavoidable grounds in view of the subject matter, progress, size, performance period, etc. of the contract.

  - In further pursuance of this policy, Bidders shall permit and shall cause its agents (whether declared or not), sub-contractors, sub-consultants, service providers or suppliers and any personnel thereof to permit the agency to inspect all accounts, records and other documents relating to bid submission and contract performance (in the case of award), and to have them audited by auditors appointed by the KOFICE.

  - Furthermore, Bidders shall be aware of the provisions stated in Section VI. General Conditions of Contract (GCC). Applicants shall provide such documentary evidence of their continued eligibility satisfactory to the Employer, as the Employer shall reasonably request.

- Eligible Bidders

  - This Bidding is open only to Bidders who have legal rights and eligibilities to conduct construction works in Cambodia. The legal rights and eligibilities for construction in Cambodia may be effective from the date of bid submission and shall be maintained it during the contract period.

  - This Bidding allows participation in the form of a joint venture and permits joint contracting by up to two companies, including the Main Contractor, to satisfy construction qualifications or requirements.

  - Bidders shall not have a conflict of interest. Bidders shall be considered to have a conflict of interest, if they or any of their affiliates participate as a consultant in the preparation of the Bidding Document. In addition, Bidders may be considered to have a conflict of interest if they have a close business or family relationship with a professional staff of KOFICE who: (i) is directly or indirectly involved in the preparation of the Bidding Document or specifications of the Contract, and/or the Bid evaluation process of such Contract; or (ii) would be involved in the implementation or supervision of such Contract, unless the conflict stemming from such relationship has been resolved in a manner acceptable to KOFICE throughout the bidding process and execution of the Contract.

  - Bidders shall provide such documentary evidence of their continued eligibility satisfactory to the Employer, as the Employer shall reasonably request.

B. Contents of Bidding Documents

- Sections of Bidding Documents

  - The Bidding Documents consist of Parts 1, 2 and 3, which include all the Sections indicated below, and should be read in conjunction with any addenda issued in accordance with Instruction to Bidders (ITB) 6.

PART 1 Bidding Procedures

■ Section I.	Instruction to Bidders (ITB)

■ Section II.	Bid Data Sheet (BDS)

■ Section III.	Evaluation Criteria

■ Section IV.	Bidding Forms

PART 2 Employer’s Requirements

■ Section V.	Work Requirements

PART 3 Conditions of Contract and Contract Forms

■ Section VI.	General Conditions of Contract (GCC)

■ Section VII.	Special Conditions of Contract (SCC)

■ Section VIII.	Contract Data Sheet

  - The Invitation for Bids issued by the Employer is NOT part of the Bidding Documents.

  - Unless obtained directly from the Employer, the Employer accepts no responsibility for the completeness of the Bidding Documents, responses to requests for clarification, or addenda to the Bidding Document. In the case of any discrepancies, documents issued directly by the Employer shall prevail.

  - The Bidder shall examine all instructions, forms, terms, drawings, and specifications in the Bidding Documents and to furnish with its bid all information and documentation as is required by the Bidding Documents. Failure to provide all information and documentation required by the Bidding Documents may result in the rejection of the bid.

- Clarification of Bidding Documents, Site Visit, Pre-Bid Meeting

  - The Bidder requiring any clarification of the Bidding Documents shall contact the Employer by E-mail during the specific period indicated in BDS.

  - The Employer will collectively respond by posting on KOFICE English website to any request for clarification, provided that such request is received within the schedule specified in the BDS. Should the clarification result in changes to the essential elements of the Bidding Documents, the Employer shall amend the Bidding Documents following the procedure under ITB 6.

  - The Bidder can visit the construction site. It is recommended that all information that may be needed to prepare for the bid and conclude the construction contract is obtained on its own by visiting and investigating the construction site and its surroundings. The Bidder will bear the cost of visiting the construction site.

  - The Bidder and any of its personnel or agents will be granted permission by the Employer to enter upon its premises and lands for the purpose of such visit, but only upon the express condition that the Bidder, its personnel, and agents will release and indemnify the Employer and its personnel and agents from and against all liability in respect thereof, and will be responsible for death or personal injury, loss of or damage to property, and any other loss, damage, costs, and expenses incurred as a result of the inspection.

  - The Pre-Bid Meeting shall be replaced by posting Bidding Documents.

- Amendment of Bidding Documents

  - At any time prior to the deadline for submission of bids, the Employer may amend the Bidding Documents by issuing addenda.

  - Any addenda issued shall be part of the Bidding Documents and shall be communicated in writing to all who have obtained the Bidding Documents from the Employer in accordance with ITB 4.3.

  - To give Bidders reasonable time in which to take an addendum into account in preparing their bids, the Employer may, at its discretion, extend the deadline for the submission of bids, pursuant to ITB 16.2

C. Preparation of Bids

- Cost of Bidding

  - The Bidder shall bear all costs associated with the preparation and submission of its Bid, and the Employer shall not be responsible or liable for those costs, regardless of the conduct or outcome of the bidding process.

- Language of Bid

  - The Bid as well as all correspondence and documents related to the bid, exchanged by the Bidder and the Employer, shall be written in the language specified in the BDS. Supporting documents and printed literature that are part of the Bid may be in another language provided they are officially notarized in the language specified in the BDS.

- Documents Comprising the Bid

  - The Bid shall comprise the following:

    - Letter of Bid in accordance with ITB 10;

    - Completed Bid Price in accordance with ITB 10 and 11;

    - Bid Security or Bid-Securing Declaration, in accordance with ITB 15.1;

    - Written confirmation authorizing the signatory of the Bid to commit the Bidder, in accordance with ITB 16.2;

    - Documentary evidence in accordance with ITB 13 establishing the Bidder’s continued qualified status and the Bidder’s eligibility to perform the contract if its Bid is accepted.

    - any other document specified in the BDS.

- Letter of Bid and Bid Price

  - The Letter of Bid and Bid Price, including the Priced Bill of Quantities for the fixed lump sum contract shall be prepared using the relevant forms furnished in Section IV. Bidding Forms. The forms must be completed without any alterations to the text, and no substitutes shall be accepted except as provided under ITB 17. All blank spaces shall be filled in with the information requested.

- Bid Prices

  - The price quoted by the Bidder in the Letter of Bid and Summary of Price Proposal shall conform to the requirements specified below.

  - The Bidder shall submit a total Bid Price for the whole of the works by filling in price(s) for all items of the works, as identified in Section IV. Bidding Forms.

  - The price to be quoted in the Letter of Bid, in accordance with ITB 10.1, shall be the total price of the Bid. Absence of the total Bid Price in the Letter of Bid may result in the rejection of the Bid.

  - Unpriced Bill of Quantity (BOQ) which has been included in the Bidding Documents is only for a convenience and reference in bidding preparation. Bidders shall not be entitled to claim any cost adjustment due to any error, omission or discrepancies between the design information and the unpriced BOQ. A Bidder has a responsible to review and modify the unpriced BOQ provided.

  - In case Bidders recognize the omitted items on the unpriced BOQ, they should add descriptions, quantities, and unit prices for these items in the BOQ. If there are the omitted items on drawings (but listed in BOQ), the contractor must submit the related drawings for Employer’s approval. The Bidders are responsible for Fixed Lump Sum Price including these mentioned items.

- Currencies of Bid and Payment

  - The currency of the bid and the currency of payments shall be specified in the BDS.

  - Bidders may be required by the Employer to justify, to the Employer’s satisfaction, their local and foreign currency requirements, and to substantiate that the amounts included in the prices shown in the Schedule of Adjustment Data in the Appendix to Bid are reasonable, in which case a detailed breakdown of the foreign currency requirements shall be provided by Bidders.

- Documents Establishing the Eligibility of the Bidder

  - To establish its eligibility to perform the Contract in accordance with Section III. Evaluation Criteria, the Bidder shall provide the information requested in the corresponding information sheets included in Section IV. Bidding Forms.

- Period of Validity of Bids

  - Bids shall remain valid for the period specified in the BDS after the bid submission deadline date prescribed by the Employer in accordance with ITB 18.1.

  - In exceptional circumstances, prior to the expiration of the bid validity period, the Employer may request Bidders to extend the period of validity of their bids. The request and the responses shall be made in writing. If a Bid Security is requested in accordance with ITB 15, it shall also be extended for an additional thirty (30) days beyond the deadline of the extended validity period. A Bidder may refuse the request without forfeiting its Bid Security. A Bidder agreeing to the request shall neither be required nor allowed to modify the terms of its bid.

- Bid Security

  - The Bidder shall furnish, as part of its bid, a Bid Security, as specified in the BDS, in original form with the amount and currency specified in the BDS, with an official seal of the bank.

  - If a Bid Security is specified pursuant to ITB 15.1, the Bid Security shall be an unconditional guarantee issued by a bank rated A or above.

  - The bid security must be paid by a bank guarantee of at least 5% of the bid amount, legally and properly issued by a bank located in Cambodia or the Employer’s Country (Korea). If the unconditional guarantee is issued by a financial institution located outside the Employer’s Country (Korea), the issuing financial institution shall have a correspondent financial institution located in the Employer’s Country (Korea) to make it enforceable. In the case of a bank guarantee, the Bid Security shall be submitted using the Bid Security Form included in Section IV, along with proper authorization from the issuing bank of the security, or in another substantially similar format approved by the Employer prior to bid submission. The Bid Security shall be valid from no later than Bid Closing Date to no less than thirty (30) days after the bid submission date or beyond any period of extension if requested under ITB 15.2.

  - Any bid not accompanied by a substantially responsive Bid Security shall be rejected by the Employer as nonresponsive.

  - The Bid Security may be forfeited:

    - if a Bidder withdraws its bid during the period of bid validity specified by the Bidder on the Letter of Bid, or any extension thereto provided by the Bidder; or

    - if the Successful Bidder fails to:

      - sign the Contract in accordance with ITB 30; or

      - furnish a Performance Security in accordance with ITB 32; or

      - accept the arithmetical correction of its Bid in accordance with ITB 22.

- Format and Signing of Bid

  - The Bidder shall prepare one original set of the documents comprising the Bid as described in ITB 9 and clearly mark it “Original.” In addition, the Bidder shall submit copies of the bid, in the number specified in the BDS and clearly mark them “Copy.” In the event of any discrepancy between the original and the copies, the original shall prevail.

  - The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Bidder. This authorization shall consist of a written confirmation specified in the BDS and shall be attached to the bid. The name and position held by each person signing the authorization must be typed or printed below the signature. All pages of the bid where entries or amendments have been made shall be signed or initialed by the person signing the bid. If a Bidder submits a deficient authorization, the Bid shall not be rejected in the first instance. The Employer shall request the Bidder to submit an acceptable authorization within the number of days as specified in the BDS. Failure to provide an acceptable authorization within the prescribed period of receiving such a request shall cause the rejection of the Bid.

D. Submission and Opening of Bids

- Deadline for Submission of Bids

  - Bids shall be received by the Employer with documents (Original 1 copy and a scanned copy on a USB flash drive) and no later than the date and time specified in the BDS.

  - The Employer may, at its discretion, extend the deadline for the submission of bids by amending the Bidding Documents in accordance with ITB 6, in which case all rights and obligations of the Employer and Bidders previously subject to the deadline shall thereafter be subject to the deadline as extended.

- Late Bids

  - The Employer shall not consider any bids that arrive after the deadline for submission of bids, in accordance with ITB 17. Any bids received by the Employer after the deadline for submission of bids shall be declared late and rejected.

- Bid Opening

  - The opening of Bids consists of following procedures.

    - Determination of the “Minimum Price”

    - Opening envelopes marked “Bid Price” from all Bidders

    - Create a list of candidates for Eligibility Evaluation in order of price, but the price must be equal or less than the “Estimated Price” and must be equal or more than the “Minimum Price”.

    - Ask Eligible Candidates to Submit Documents related to the Eligibility Evaluation

    - Open the envelope marked “Envelope B” from the Bidder with the lowest Bid Price from the list above (d) and proceed with Eligibility Evaluation

    - if the selected Bidder obtains Ninety-Five (95) points or more on Eligibility Evaluation, the selected Bidder shall be the Successful Bidder, and Bid Opening procedures automatically end.

    - if the selected Bidder fails to achieve Ninety-Five (95) points or more on Eligibility Evaluation, the Bidder with the second lowest Bid Price will be proceeded to Eligibility Evaluation.

    - Repeat the procedure until a Bidder with Ninety-Five (95) points or more is determined.

E. Evaluation and Comparison of Bids

- Confidentiality

  - Information related to the evaluation of bids shall not be disclosed to Bidders or any other persons not officially concerned with the bidding process until information on Contract award is communicated to all Bidders.

  - Any attempt by a Bidder to influence improperly the Employer in the evaluation of the bids or Contract award decisions may result in the rejection of its bid.

  - Notwithstanding ITB 19.1, from the time of bid opening to the time of Contract award, if any Bidder wishes to contact the Employer on any matter related to the bidding process, it should do so in writing.

- Clarification of Bids

  - To assist in the examination, evaluation and comparison of the bids, and the qualification of the Bidders, the Employer may, at its discretion, ask any Bidder for a clarification of its bid, allowing a reasonable time for response. Any clarification submitted by a Bidder that is not in response to a request by the Employer shall not be considered. The Employer’s request for clarification and the response shall be in writing. No change in the prices or substance of the bid shall be sought, offered or permitted, except to confirm the correction of arithmetic errors discovered by the Employer in the evaluation of the bids.

  - If a Bidder does not provide clarifications of its bid by the date and time set in the Employer’s request for clarification, its bid may be rejected.

- Correction of Arithmetical Errors

  - Provided that the bid is substantially responsive, the Employer shall correct arithmetical errors on the following basis:

    - if there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail, and the total shall be corrected; and

    - if there is a discrepancy between the Bid Price in the Summary of Bill of Quantities and the bid amount in the item of the Letter of Bid, the Bid Price in the Summary of Bill of Quantities will prevail, and the bid amount in the item of the Letter of Bid will be corrected.

    - if there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a) and (b) above.

  - If a Bidder does not accept the correction of errors, its bid shall be declared non-responsive, and its Bid Security shall be forfeited.

- Conversion to Single Currency

  - For evaluation and comparison purposes, the currency of the bid shall be converted into a single currency as specified in the BDS.

- Evaluation of Bids

  - The Employer shall use the criteria and methodologies listed in Section III. Evaluation Criteria. No other evaluation criteria or methodologies shall be permitted.

  - To evaluate a bid, the Employer shall consider the following:

    - The Bid Price

    - Price adjustment for correction of arithmetic errors in accordance with ITB 22.1.

    - Converting the amount resulting from applying (a) to (b) above, if relevant, to a single currency in accordance with ITB 23.

    - The additional evaluation factors as specified in Section III. Evaluation Criteria.

  - The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the Contract, shall be excluded from consideration during bid evaluation.

- Comparison of Bids

  - The Employer shall compare the evaluated prices of all substantially responsive bids established in accordance with ITB 24.2 to determine the lowest eligible bid in accordance with ITB 19.1 (c).

- Eligibility of the Bidder

  - The Employer shall determine to its satisfaction whether the Bidder that is selected as having submitted the lowest eligible bid in accordance with ITB 25.1 and substantially responsive bid meets the Eligibility Evaluation of Bid Documents specified in Section III. Evaluation Criteria.

  - The determination shall be based upon an examination of the documentary evidence of the Bidder’s eligibility submitted by the Bidder, pursuant to ITB 13.1.

  - An affirmative determination shall be a prerequisite for selecting a Successful Bidder. A negative determination shall result in disqualification of the bid, in which the Employer shall proceed to the next lowest eligible bid to make a similar determination of that Bidder’s eligibility to perform the works satisfactorily.

- Employer’s Right to Accept Any Bid and to Reject Any or All Bids

  - The Employer reserves the right to accept or reject any bid and to annul the bidding process and reject all bids at any time prior to contract award, without thereby incurring any liability to Bidders. In case of annulment, all bids submitted and specifically Bid Securities shall be promptly returned to the Bidders.

F. Award of Contract

- Selection of Qualified Bidders

  - Subject to ITB 27.1, the Employer shall notify the Successful Bidder whose bid has been determined to be the lowest eligible bid, and at the same time, its Bidding Documents are qualified as specified in Section III. Evaluation Criteria provided further that the Bidder is determined to be eligible to perform the Contract satisfactorily.

- Notification of Successful Bidder

  - Prior to the expiration of the period of bid validity, the Employer shall notify the Successful Bidder, in writing, that its bid has been accepted. The notification letter (hereinafter and in the Conditions of Contract and Contract Forms called the “Letter of Acceptance”) shall specify the Successful Bidder’s Bid Price in consideration of the execution and completion of the works and the requirement for the Contractor to remedy any defects therein. At the same time, the Employer shall also notify all other Bidders of the results of the bidding.

  - The Employer shall promptly respond in writing to any unsuccessful Bidders who, after notification of award in accordance with ITB 29.1, request in writing the grounds on which their bids were not selected.

- Signing of Contract

  - Promptly upon notification, the Employer may request additional documents specified in GCC, SCC and CDS including the fully detailed Bills of Quantity, and the Employer and the Successful Bidder shall examine the additional documents together to determine any adjustments to fix the accepted Contract Price.

  - With the results of ITB 30.1, the Employer shall send the Successful Bidder the Contract, and the Successful Bidder shall sign, date and return it to the Employer within ten (10) days after the receipt of the Contract.

- Performance Security

  - Within ten (10) days of the Contract being signed by both the Employer and the Successful Bidder, the Successful Bidder shall furnish the Performance Security in accordance with GCC and CDS, along with the Performance Security legally and properly issued by a bank located in Cambodia or the Employer’s Country (Korea).

  - Failure of the Successful Bidder to submit the above-mentioned Performance Security or sign the Contract shall constitute sufficient grounds for the annulment of the award and forfeiture of the Bid Security.

Section II. Bid Data Sheet (BDS)

Number of the Invitation for Bid and Title of Bid

Bid Number: To be Assigned Bid Title: Construction of ACERI, Chroy Changvar, Phnom Penh, Cambodia

Employer’s Name and Address

The Employer: The Korean Foundation for International Culture Exchange (KOFICE) Address: 4F, 10 World Cup buk-ro 58-gil, Mapo-gu, Seoul 03923, Republic of Korea

Contact Address for the Requests for Clarification

Contact: E-mail: cambodia.oda@kofice.or.kr

Deadline of Request for Clarification (Q&A)

Questionnaires: 15 Nov 2024 ~ 18 Nov 2024 (23:59, Local Time) Response Posting: Answers to the questions will be posted collectively on the KOFICE English website(http://eng.kofice.or.kr) within approximately four days of submission.

Pre-Bid Meeting

The Pre-Bid Meeting shall be regarded as the posting the Bidding Documents through the KOFICE website (http://eng.kofice.or.kr)

Language

Language of the Bid and all corresponding exchange is English.

Governing Law

The Law of Republic of Korea

Currency

Currency of the Bid United State Dollars (USD)

What to Submit

- Predefined Bidding Forms Part 1. For Bid Application (Envelope A) - Letter of Bid (Form BD-1) - Power of Attorney (if applicable – Form BD-15) - Summary of Price Proposal (Form BD-2) - Bid Security (Bank Guarantee) (refer to Form BD-3) - Legal Requirement (Form BD-4) - Self-Assessment Sheet for Eligibility Evaluation (Form BD-9) - Declaration of Anti-Corruption (Form BD-10) - Pledge against National or International Sanctions (Form BD-11) - Integrity Pledge (Form BD-12) - Joint Venture Agreement, if applicable (Form BD-13) - Action Pledge to Integrate Human Rights into Business Management of International Development Cooperation Projects (Form BD-14) - Company Profile (Overview, Financial Information, Key Project Achievements, Certifications, Contact Information, etc) (Form BD-16) Part 2. For Eligibility Evaluation (Envelope B - by eligible candidates only) - Construction Capability – Project Experiences (Form BD-5) - Details of Project Experience (Form BD-6) - Construction Capability – Financial Condition (Form BD-7) - Construction Capability – Business Operation Period (Form BD-8) - Other supporting documents to substantiate the above-mentioned documents The enclosed documents shall be sealed with each envelope(A/B), with the cover page (Form BD-17 and 18)

How to Submit

- Submission On-site o Every applicant shall present his/her appropriate ID card when submitting the bidding documents. - Where to Submit: Meeting Room, 1st floor, RUFA New Campus o Address: JWJ7+VR6 Vichet Selapak Blvd, Phnom Penh, Cambodia (http://bit.ly/4fEwmuo) - Submission Period: 8:00-15:00 (8AM - 3PM), November 26(Tue), 2024

Bid Validity Period

Thirty (30) Days from the Bid Application Deadline

Bid Security

A Bid Security is required to accompany the Bid Security Form or be provided in another substantially similar format approved by the Employer prior to bid submission. The amount of the Bid Security: Five percent (5.0%) of the Bid Price The guarantee period of the Bid Security: Valid for 30 days after Bid application deadline

Signing of Bid

The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by a person duly authorized to sign on behalf of the Bidder. This authorization shall consist of a power of attorney established in the name of signatory of the bid and shall be attached to the bid. The name and position held by each person signing the authorization must be typed or printed below the signature. All pages of the bid where entries or amendments have been made shall be signed or initialed by the person signing the bid. If a Bidder submits a deficient authorization, the Bid shall not be rejected in the first instance. The Employer shall request the Bidder to submit an acceptable authorization within one (1) day. Failure to provide an acceptable authorization within the prescribed period of receiving such a request shall cause the rejection of the Bid.

Bidding Schedule. Category; Date; Details. 1. Bid Announcement; November 15 (Fri), 2024; - Bid documents available on KOFICE English website (http://eng.kofice.or.kr) - Check English e-procurement system for bid announcement (https://www.pps.go.kr/eng). 2. Q&A; November 15 (Fri) - November 18 (Mon), 2024; - Q&A deadline: 23:59, November 18 - inquiries via Email only, responses are posted collectively on KOFICE English website (within approximately 4 days from the inquiry deadline). 3. Bid Document Submission (Bid Application) and Bid Opening; November 26 (Tue), 2024 8:00 - 15:00 (8AM-3PM); - What to Submit: Bid Application Documents and Summary of Price Proposal - How to Submit: Submit On-site (Meeting Room(1F), RUFA New Campus) ※ 10 day-announcement (urgent bid). 4. Notification of Candidates for the Eligibility Evaluation; November 27 (Wed), 2024; - Posted on KOFICE English website. 5. Document Submission for the Eligibility Evaluation; December 2 (Mon), 2024 8:00 - 15:00 (8AM-3PM); - What to Submit: Evaluation documents (for Construction Capability Evaluation) - How to Submit: Submit On-site (Meeting Room(1F), RUFA New Campus) ※ Minimum 5 days from date of notification of candidates for the eligibility evaluation. 6. Document Supplementation; December 2 (Mon) – December 4 (Wed), 2024, by 15:00(3PM); - Conducted If necessary - How to Submit: Via Email (cambodia.oda@kofice.or.kr) ※ Minimum 3 days from supplementation notice. 7. Eligibility Evaluation; December 5 (Thu) - December 6 (Fri), 2024 (tentative); - Two-day Evaluation process (within 7 days from the submission deadline). 8. Selection of a Successful Bidder; December 9 (Mon), 2024 (tentative); - The first candidate scoring above the standard points (95) will be selected as the successful bidder. 9. Technical Negotiation and Contract Signing; December 13 (Fri) - December 18 (Wed), 2024 (tentative). * Bidders are able to appeal via email(cambodia.oda@kofice.or.kr), including the appeal reason (until 16:00(4PM) December 12). The results of the re-evaluation will be notified via email within 3 days from the appeal date..

Important Notice to BID DATA SHEET

This Bid Data Sheet includes limited summary of Instruction to Bidders, Evaluation Criteria and Bidding Forms. The Bidder shall read and carefully examine the Bidding Documents and its Appendix attachments.

Section III. Evaluation Criteria

This Section contains all the criteria that the Employer shall use to evaluate bids and qualify Bidders. The Bidder shall provide all the information requested in the forms included in Section IV. Bidding Forms.

- Evaluation Methodology

  - The Employer shall compare Bid Prices and evaluate the Bid Documents in accordance with evaluation criteria described in this Section supplemented.

  - The first evaluation is to select the lowest Bid Price. The subsequent evaluation is to determine whether or not the Bidder with the lowest Bid Price meets the qualifying points of ‘Eligibility Evaluation’.

  - The Bid Price shall be equal or less than the ‘Estimated Price’ and equal or more than the ‘Minimum Price’. Otherwise, Bid Price will be automatically rejected.

  - ‘Minimum Price’ will be the amount which is 86.745 % of the ‘Estimated Price’

  - ‘Qualifying points’ of Eligibility Evaluation is total earned points of 95 or more.

- Evaluation Process

    - Determination of the “Minimum Price”

    - Opening envelopes marked “Bid Price” from all Bidders

    - Create a list of candidates for Eligibility Evaluation in order of price, but the price must be equal or less than the “Estimated Price” and must be equal or more than the “Minimum Price”.

    - Ask Eligible Candidates to Submit Documents related to the Eligibility Evaluation

    - Open the envelope marked “Envelope B” from the Bidder with the lowest Bid Price from the list above (d) and proceed with Eligibility Evaluation

    - if the selected Bidder obtains Ninety-Five (95) points or more on Eligibility Evaluation, the selected Bidder shall be the Successful Bidder, and Bid Opening procedures automatically end.

    - if the selected Bidder fails to achieve Ninety-Five (95) points or more on Eligibility Evaluation, the Bidder with the second lowest Bid Price will be proceeded to Eligibility Evaluation.

    - Repeat the procedure until a Bidder with Ninety-Five (95) points or more is determined.

- Eligibility Evaluation Criteria

  - Eligibility Evaluation consists of a total of one hundred (100) points

  - Eligibility Evaluation Summary:

| Criteria |  | Point | Evaluation Description |
| --- | --- | --- | --- |
| Construction Capability (30) | Project Experience | 3 | - Evidence of Single Construction Project Completion, showing floor area and estimated cost, within 5 years prior to the bid announcement date (from 15 November 2019 to 14 November 2024) * The scope of the construction project above is limited to “facilities for cultural activities and assembly.” * Total Floor Area: minimum 5,000m2 Estimated Cost: minimum 2.5 million USD |
|  |  | 12 | - Evidence of performance for combined construction as single (main) contractor (construction of finishing work, mechanical equipment work (cooling installation and plumbing work) and electrical work) over the last 5 years prior to the tender announcement date (from 15 November 2019 to 14 November 2024) - Evidence of capacity of field manpower (Project Manager, PM) |
|  | Financial Condition | 15 | - Bank Deposit - Period of Business Operation - Debt Ratio/Current Ratio |
| Bid Price (70) |  | 70 | 70; -; 20 ×; (; 88; -; Bid Price; ) ×100; = Price Score. 100; Estimated Price. |
| TOTAL |  | 100 | Base record date per evaluation criteria: - Tender announcement date |

* Type of works and project shall be described in the document of proof or shall be easily noticeable by its description or by the name of the project.

* In case of ‘Joint Venture’ project, only the construction price of shared ratio will be accredited.

  - Explanation on Eligibility Evaluation Criteria

- Construction Capability (30 Points)

A-1. Project Experience (15 Points)

- (12 Points) Accumulated Performance Ratio for the Relevant Industry Over the Past 5 Years Compared to the Estimated Project Amount

| Item | Grade | Score |
| --- | --- | --- |
| Accumulated performance ratio for the relevant industry over the past 5 years compared to the estimated project amount | 100% or more | 12 |
|  | 75% or more but less than 100% | 10.7 |
|  | 50% or more but less than 75% | 9.4 |
|  | 25% or more but less than 50% | 8.0 |
|  | Less than 25% | 6.7 |

* Performance Criteria: Project (Construction) Completion

- (3 Points) The Number of cases for single construction projects (facilities for cultural activities and assembly) based on total floor area and estimated project cost

| Item | Grade | Score |
| --- | --- | --- |
| The Number of cases for single construction projects based on total floor area(A; 5,000m2) and estimated project cost (B; 2.5 million USD) | Two (2) or more cases meeting both condition (A) and the condition (B) | 3 |
|  | One (1) or more case meeting both condition (A) and the condition (B) | 2 |
|  | one or more case meeting either condition (A) or the condition (B) | 1 |

* Performance Criteria: Project (Construction) Completion

A-2. Financial Condition (15 Points)

| Item | Grade | Score |
| --- | --- | --- |
| Debt Ratio Compared to Standard Ratio (Other Capital / Equity Capital) (Year 2023) | Less than 100% | 7.0 |
|  | 100% or more but less than 200% | 6.4 |
|  | 200% or more but less than 300% | 5.8 |
|  | 300% or more | 5.2 |
| Current Ratio Compared to Standard Ratio (Current Assets / Current Liabilities) (Year 2023) | 150% or more | 7.0 |
|  | 100% or more but less than 150% | 6.4 |
|  | 50% or more but less than 100% | 5.8 |
|  | Less than 50% | 5.2 |
| Operating Period | 3 years or more | 1.0 |
|  | 1 year or more but less than 3 years | 0.9 |
|  | Less than 1 year | 0.8 |

- Bid Price (70 Points)

• Evaluation Formula

Evaluation Description

70; -; 20 ×; (; 88; -; Bid Price; ) ×100; = Price Score. 100; Estimated Price.

* Bid Price shall be submitted.

*｜｜: Absolute Value

* If, value of ‘Bid Price/Estimated Price’ has decimal points, it is rounded off to the five decimals.

* If the Bidder’s Bid Price is between 88.25% and 100% of the Estimated Price, price evaluation score is set to 65 points.

* Minimum Price is 86.745% of the Estimated Price, and the Evaluation point is only 2.0 points.

Section IV. Bidding Forms

This section contains the forms to be completed by the Bidder and submitted as a part of its Bid.

Submission List for Bid

An applicant must submit all of the following Application Forms including required attachments.

| Submission List | Form No. |
| --- | --- |
| Letter of Bid | Form BD-1 |
| Summary of Price Proposal | Form BD-2 |
| Bid Security (Bank Guarantee) – for Reference | Form BD-3 |
| Legal Requirement | Form BD-4 |
| Construction Capability – Project Experiences | Form BD-5 |
| Details of Project Experience | Form BD-6 |
| Construction Capability – Financial Condition | Form BD-7 |
| Construction Capability – Business Operation Period | Form BD-8 |
| Self-Assessment Sheet for Eligibility Evaluation | Form BD-9 |
| Declaration of Anti-Corruption | Form BD-10 |
| Pledge against National or International Sanctions | Form BD-11 |
| Integrity Pledge | Form BD-12 |
| Joint Venture Agreement, if applicable | Form BD-13 |
| Action Pledge to Integrate Human Rights into Business Management of International Development Cooperation Projects | Form BD-14 |
| Power of Attorney | Form BD-15 |
| Company Profile | Form BD-16 |
| Cover Page of Bid Application - for Envelope “A” | Form BD-17 |
| Cover Page of Evaluation Document Submission - for Envelope “B” | Form BD-18 |

Form BD-1

Letter of Bid

Note: The Bidder shall fill in and submit this Letter of Bid with a Summary of Price Proposal in same Envelope

Date: DD, MM, 2024

Bidding No. 2023-01

To: KOFICE

We, the undersigned, declare that:

- We have examined and have no reservations to the Bidding Documents, including Addenda.

- We have no conflict of interest in accordance with ITB 3.

- We offer to execute in conformity with the Bidding Documents the following Works:

Construction of ACERI, Chory Changvar, Phnom Penh, Cambodia

The total price of our Bid for the Contract is:

| [Insert amount in words] | United States Dollar (USD) |
| --- | --- |
| [Insert amount in numbers] | United States Dollar (USD) |
| *The total Bid Price from the Summary of Price Proposal should be entered here by the Bidder. Absence of the total Bid Price in this Letter of Bid may result in the rejection of the bid. |  |

- Our bid shall be valid for a period of thirty (30) days from the date fixed for the bid submission deadline in accordance with the Bidding Documents, and it shall remain binding upon us and allowing acceptance at any time before the expiration of that period.

- If our bid is accepted, we commit to obtain a Performance Security in accordance with ITB 32 of the Bidding Documents.

- We understand that this bid, together with your written acceptance thereof included in your notification of award, shall constitute a binding contract between us, until a formal contract is prepared and executed; and

- We understand that you are not bound to accept the lowest evaluated bid or any other bid that you may receive.

- We understand that our total price stated above are considered to include for all works mentioned in the Contract and any other terms, conditions and duties mentioned in any other Bidding Documents. They also include, but not limited to the time necessary to finalize the final payment of the works and the maintenance services we have to provide along the defect liability period until issuing the Final Acceptance Certificate which their cost is considered to be included in our prices.

- We understand that our total price also includes, except as otherwise provided under the Contract, all construction equipment, labor, materials, erection, maintenance, wages, salaries, compensations, transportation, profits, office support, insurance, taxes (excluding VAT), and duties, together with all general risks, liabilities, and obligations set out or implied in the Contract.

- We also understand that NO additional payments or costs will be paid to us due to any delay in completing the remodeling works or in closing the project which shall be bounded by the contractor in accordance with the general and special conditions of contract.

- We hereby certify that we have taken steps to ensure that no person acting for us or on our behalf will engage in any type of fraud and corruption.

| Signed: | [insert signature(s) of an authorized representative(s) of the Bidder] |
| --- | --- |
| Name: | [insert full name of the person duly authorized to sign the Bid on behalf of the Bidder] |
| In the capacity of: | [insert capacity of person signing the Bid] |
| (Affix Legal Stamp) |  |
| Duly authorized to sign the Bid for and on behalf of: | [insert full name of the Bidder] |
| Address: | [insert street number/town or city/country address] |
| Date: | [insert day number] day of [insert month], [insert year] |

Attached are copies of (in case of Third person applied);

- Copy of ID

- Power of Attorney

- Employment Certificate

Form BD-2

Summary of Price Proposal

Note: Summary of Price Proposal shall be made with the rates and sums entered in the Unpriced Bill of Quantities given and submitted as attachment to this Form.

Date: DD, MM, 2024

| Construction of ACERI, Chory Changvar, Phnom Penh, Cambodia |  |
| --- | --- |
| SUMMARY OF PRICE PROPOSAL |  |
|  | [USD] |
| A. TOTAL DIRECT COST=1+2 | 0.00 |
| 1. Architecture Works | 0.00 |
| 2. MEP Works | 0.00 |
| B. TOTAL INDIRECT COST = 1) +2) | 0.00 |
| 1) Indirect Cost ( _% of Direct Cost) | 0.00 |
| 2) Safety Management Cost ( 0.5% of Direct Cost) | 0.00 |
| C. O & P and Contingency | 0.00 |
| Overhead & Profit [ _% of (A+B) ] | 0.00 |
| Contingency [ 5 % of (A+B) ] | 0.00 |
| Proposed Project Price = A+B+C | 0.00 |

Form BD-3

Bid Security (Bank Guarantee) - [REFERENCE]

Date: DD, MM, 2024

Bidding No. 2023-01

____________________________________ [Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:

The Korean Foundation for International Cultural Exchange (KOFICE),

Date: __________________________

BID GUARANTEE No.: __________________________

We have been informed that [name of the Bidder] (hereinafter called "the Bidder") has submitted to you its bid dated, Month XX, 2024 (hereinafter called "the Bid") for the execution of a project in Cambodia under Bid No.2023-01

Furthermore, we understand that, according to your conditions, the Bid must be supported by a bid guarantee.

At the request of the Employer, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total amount of [amount in figures] (amount in words) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Bidder is in breach of its obligation(s) under the bid conditions, because the Bidder:

- has withdrawn its Bid during the period of bid validity specified by the Bidder in the Form of Bid; or

- having been notified of the acceptance of its Bid by the Employer during the period of bid validity, (i) fails or refuses to execute the Contract Form, if required, or (ii) fails or refuses to furnish the Performance Security, in accordance with ITB 32.

This guarantee will expire: (a) if the Bidder is the Successful Bidder, upon receipt of copies of the contract signed by the Bidder and the Performance Security issued to you upon the instruction of the Bidder; and (b) if the Bidder is not the Successful Bidder, upon (i) the earlier notification of the result of the bidding, or (ii) thirty (30) days after the expiration of the Bidder’s bid.

Consequently, any demand for payment under this guarantee must be received by us at the office on or before that date.

_____________________________

Signature

Form BD-4

Legal Requirement

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

To: The Korean Foundation for International Cultural Exchange (KOFICE)

We, the undersigned, apply to bid for the referenced Notice of Tender, Invitation for Bids and Instruction to Bidders and declare that:

- Legality:

■ [Insert Applicant’s legal name] is legally established in compliance with its country’s lawful procedures.

■ [Insert Applicant’s legal name] has legal rights to conduct and implement construction in Cambodia. (For companies duly registered as construction companies in Cambodia)

- Legal Dispute:

■ [Insert Applicant’s legal name] is not in any legal dispute or conflict in regard to the project as of MM DD, 2023

- Sanctions or Restrictions:

■ [Insert Applicant’s legal name] is not under any suspension from public procurement in Cambodia by the public procurement authorities of Cambodia or international organizations, including but not limited to UNOPS and USAID, as of DD, MM, 2024

Attached are copies of;

- Business Registration

The Bidder is required to submit the business license or registration certificate to prove its status as a legally established company under its country’s lawful procedures. (In the case of Korean Bidders, they shall submit the overseas construction license issued by relevant government authority)

- Construction License (As of the tender announcement date)

The Bidder is required to submit the construction (contractor) license and business license (commercial registration) or equivalent issued by the Ministry or Authorities concerned, which demonstrates that the Applicant is qualified for business and construction works in Cambodia.

- TAX Payment Certificate (Year 2023)

Form BD-5

Construction Capability – Project Experience

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

To: The Korean Foundation for International Cultural Exchange (KOFICE)

We, the undersigned, apply to bid for the referenced Notice of Tender, Invitation for Bids and Instruction to Bidders and declare that:

- Project Experience

■ [Insert Applicant’s legal name] has a record of completed construction contract of combined construction works as single (main) contractor over the last 5 years* prior to the tender announcement date (*from 15 November 2019 to 14 November 2024).

| No | Name of Project (Contract) | Year Completed | Amount (USD equivalent) |
| --- | --- | --- | --- |
| 1 | OOO Office Building, Phnom Penh, Cambodia | 2019 | 000 USD |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |

* The information supplied should be the completed construction contract of the Applicant in terms of the amounts billed to employers for each project.

Attached are copies of;

- Form BD-6 (Details of Project Experience) for each project

- Company Profile (e.g., Organization chart, manpower composition) less than A4 20 pages

Form BD-6

Details of Project Experiences

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

Use a separate sheet for each contract.

| 1. | Number of Contract |
| --- | --- |
|  | Name of Contract |
|  | Country |
| 2. | Name of employer |
| 3. | Employer address |
| 4. | Contract role (check one) □ Sole Contractor or □ Role was partner |
| 5. | Value in specified currencies at completion ▪ Total Contract Amount………………………. USD ▪ Responsible Contract Amount (if the role was partner in a joint venture): ……………….......USD …………………..% (percentage of share) |
| 6. | Date of Award |
| 7. | Date of Completion |
| 8. | Contract duration (years and months): …………. Years………months |

Attached are copies of;

- Statement of employer with name of the project, name of the prime contractor, type of works, amounts billed to employers, date of award and date of completion or,

- Any other means of proofs that describes above information.

Form BD-7

Construction Capability – Financial Condition

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

To: The Korean Foundation for International Cultural Exchange (KOFICE)

We, the undersigned, apply to bid for the referenced Notice of Tender, Invitation for Bids and Instruction to Bidders and declare that:

|  | Category | Result |
| --- | --- | --- |
|  | Current Ratio | 000.00% |
|  | Debt Ratio | 000.00% |
| Total |  | 000,000,000 |

Attached are original copies of;

- Current Ratio (Current Assets/Current Liabilities) (Year 2023)

- Debt Ratio (Financial Balance Sheet / Financial Statement or Audit Report) (Year 2023)

Form BD-8

Construction Capability – Period of Business Operation

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

To: The Korean Foundation for International Cultural Exchange (KOFICE)

We, the undersigned, apply to bid for the referenced Notice of Tender, Invitation for Bids and Instruction to Bidders and declare that:

- Period of Business Operation

■ [Insert Applicant’s legal name] has a period of Business Operation [insert number of years of business opration] years in remodeling and/or construction.

| Period of Business Operation in building construction |  |
| --- | --- |
| FROM (Starting Year) | MM, Year |
| UNTIL (Current Year) | MM, Year |
| Total Business Year | 00 Years and 00 Months |

Form BD-9

Self-Assessment Sheet for Eligibility Evaluation

Date: DD, MM, 2024

Bidding No. 2023-01

Applicant’s Legal Name: [insert full name]

To: The Korean Foundation for International Cultural Exchange (KOFICE)

| Criteria |  | Maximum Score | Self-Assessed Score |
| --- | --- | --- | --- |
| Construction Capability (30) | Project Experience | 3 |  |
|  |  | 12 |  |
|  | Financial Condition | 15 |  |
| Bid Price (70) |  | 70 | Please leave this section blank |
| TOTAL |  | 100 |  |

Form BD-10

Declaration of Anti-Corruption

To: KOFICE (Korean Foundation for International Cultural Exchange)

☐ Contract Name:

Employees and agents of our company declare the following in relation to their participation in the project contract.

- The Following Conditions -

1. We will fully understand the "Act on Combating Bribery of Foreign Public Officials in International Business Transactions" (Law No. 15972, Dec. 18, 2018) and strictly adhere to the regulations regulated by the Act.

2. We have not been convicted of foreign bribery in any jurisdiction (within the last 5 years) and will not engage in such actions in the future.

3. We will not allow employees to engage in unfair practices such as collusion, and will not provide bribes (money, lavish entertainment, etc. (including unfair employment for relatives and others)) to KOFICE relevant employees and foreign government officials.

4. We will have internal control regulations, a company code of ethics and a supervision system to implement integrity contracts and prevent corruption, and will work to enact policy that does not enact any penalties to Whistle blowers.

5. We pledge that we shall carry out consultant contracts/procurement contracts/construction contracts with the utmost of good faith, and not engage in irresponsible misconduct such as nonfulfillment of a contract without proper reasoning or fraudulent claims.

6. In the event that our company engages in any activity falling under the malpractice category set out below, or is under sanctions imposed by KOFICE, we declare not to raise any objections to KOFICE's measures with regard to such activity, including the prohibition of participation in projects by KOFICE for up to two years.

a. False Statements on Contract-related Documents

b. Negligent Operations

c. Improper Subcontracting

d. Poor Survey and Design Services/Feasibility Studies

e. Breach of Contract

f. Damage or Injury to the Public

g. Damage or Injury to a Person Involved in the Operations

h. Bribery

i. Bid Rigging

j. Interference in Bidding and Contract Conclusion

k. Wrongful or Dishonest Acts

7. We pledge to comply with relevant ILO (International Labor Organization) Standards.

8. We pledge to uphold social values including job creation, equal opportunity with social integration, cooperation for co-prosperity and ethical management, and to endeavor to realize those values in the process of contract execution

| Date | DD, MM, 2024 |
| --- | --- |
| Company Name |  |
| Representative |  |
| Signature or Seal |  |

Form BD-11

Pledge against National or International Sanctions

To: KOFICE (Korean Foundation for International Cultural Exchange)

In participating in any bids/contracts for construction, goods and/or services invited/ordered by KOFICE, the Company/I (i.e., the representative director/agent), the undersigned, and its executives and/or employees, and its subcontractors and their executives and employees (including those who, either directly or indirectly, carry out business with the subcontractors), do hereby pledge that;

- The Company/I will have not engaged in any criminal or illegal practices while practicing their trade in and out of Cambodia that has or could have resulted in criminal sanctions against the company, the directors, sub-contractors or employees working on behalf of the company.

- The company is not currently engaged and has not engaged in the past with any other company in business or partnership where the latter is facing or has faced criminal sanctions by any sitting Government or International Organization that would deter them from participating in any bidding or offering services in any jurisdiction.

- The company will not use any proceeds from its engagement with KOFICE for any illegal or criminal activities that would cause for it to be sanctioned or implicate KOFICE in such criminal activities.

- The company will not impede any investigation and due diligence that KOFICE may choose to undertake to verify its compliance with this pledge and freedom from sanctions by any Government or International Organization as the case may be.

The Company/I hereby will undertake to comply with this Pledge at all times during its engagement with KOFICE; to adhere to any other terms and conditions in relation to this pledge and to ensure that its affiliate companies, subcontractors and employees also comply to the same.

| Date |  |
| --- | --- |
| Company Name |  |
| Representative |  |
| Signature or Seal |  |

Form BD-12

Integrity Pledge

To the President of Korean Foundation for International Cultural Exchange

In participating in any bids/contracts for construction, goods and/or services invited/ordered by KOFICE, the Company/I (i.e., the representative director/agent), the undersigned, and its executives and/or employees, and its subcontractors and their executives and employees (including those who, either directly or indirectly, carry out business with the subcontractors), do hereby undertake the following pursuant to Article 5-2 (Integrity Agreement) of the Act on Contracts to which the State is A Party, with deep understanding that “corruption-free and transparent corporate management and fair administration” is the key to the development of society and national competitiveness, and in recognition of stricter enforcement of the OECD Convention on Combating Bribery of Foreign Public Officials in International Business Transactions and sanctions against corrupt companies and nations:

1. The Company/I will not engage in any unfair trade practices which unjustly impede free competition in bidding (contracting) through engaging in any collusion, arrangement, resolution, or agreement with other companies with the intent to maintain the bid price or award the bid to a certain person.

- If the Company/I violate(s) the foregoing, the Company/I will not raise any objection against the restriction on participating in bidding to the Company/me as the bidder who engages in unfair trade practices in accordance with the Enforcement Decree of the Act on Contracts to which the State is A Party, and if it is found that the Company/I has/have been engaging in unfair trade practices such as forming a cartel, the Company/I will not raise any objection to KOFICE’s complaint submitted to the Korea Fair Trade Commission (KFTC) and subsequent administrative fines imposed by KFTC.

2. The Company/I will not, directly or indirectly, offer any unfair profits such as money and valuables and/or entertainment, etc. (including illegal offering of a job position to relatives, etc.) to the related executives, employees, etc. in the procedures of bidding, winning a bid, contract execution and performing the terms of the contract (including after the construction completion).

- If it is found that the Company/I has/have been favored in bidding and consequently entered into the contract through provision of money and valuables and/or entertainment, etc. (including illegal offering of a job position to relatives, etc.) to the related executives and employees in connection with bidding, and execution and/or performance of the contract in breach of the above, or to have received accommodation and, as a result, poorly carried out construction or manufacture during the procedures of performance of a contract, the Company/I will receive the restriction on bid participation as the bidder who engages in unfair trade practices in accordance with the Enforcement Decree of the Act on Contracts to which the State is A Party.

- If it is found that the Company/I has/have provided money and valuables and/or entertainment, etc.(including illegal offering of a job position to relatives, etc.) to the related executives and employees for the purpose of making the bidding and contract terms favorable to the bidder and/or bid-winner (i.e., the contractor) or making the performance of the contract be of bad quality, the Company/I will receive the restriction on bid participation as the bidder who engages in unfair trade practices in accordance with the Enforcement Decree of the Act on Contracts to which the State is A Party.

- If it is found that the Company/I has/have provided money and valuables and/or entertainment, etc. (including illegal offering of a job position to relatives, etc.) to the related executives and employees in connection with bidding, and execution and/or performance of the contract, the Company/I will receive the restriction on bid participation as the bidder who engages in unfair trade practices in accordance with the Enforcement Decree of the Act on Contracts to which the State is A Party.

3. If it is found that the Company/I has/have provided money and valuables and/or entertainment, etc. (including illegal offering of a job position to relatives, etc.) to the related executives and employees in connection with bidding, winning a bid, and execution and/or performance of the contract, the Company/I will accept the cancellation of the decision to designate the successful bidder (if it is before execution of the contract), the cancellation of the contract (if it is before performance of the contract), and the termination/rescission of the contract in whole or in part (including compensation for any damages caused thereby) (if it is after the performance of the contract), and will not raise any objection, whether civil or criminal.

4. If the Company/I violate(s) Paragraph (1) 2 (Matters Related to the Prohibition of any Acts Impeding Fair Competition Such as Engaging in Prior Consultation Regarding the Bidding Price or Forming a Cartel for Awarding Bid to Certain Person) of Article 4-2 (Terms and Conditions of Integrity Agreement and Execution Procedure) of the Enforcement Decree of the Act on Contracts to which the State is A Party, it/I will pay for damages as follows:

- Bidder: 5/100 of the bidding price; and

- The Other Party to the Contract: 10/100 of the contract price

The Company/I hereby will undertake to comply with this Integrity Pledge at all costs as a pledge based on mutual trust; to perform the substance of this Integrity Pledge as it is as the special terms and conditions of the contract upon being selected as the winner (contractor); not to file any claim for damages against KOFICE with respect to any measures taken by KOFICE including restriction on bidding participation and/or termination of the contract; and not to raise any objection against KOFICE, whether civil or criminal, with respect to any bidding from which the Company is excluded.

[date] DD, MM, 2024.

Pledger: (Company Name) (Name) Representative (seal)

Form BD-13

Joint Venture Agreement

To: KOFICE (Korean Foundation for International Cultural Exchange)

The undersigned of this declaration of cooperation are by means of attached Powers of Attorney legally authorized to act with regard to [Bidding for the construction of ACERI, Chory Changvar, Phnom Penh, Cambodia] and on behalf of their organizations.

They hereby declare:

- that they will legalize a Joint Venture Agreement in case that a Contract for the [Bidding for the construction of ACERI, Chory Changvar, Phnom Penh, Cambodia] is awarded to their group;

- that they have nominated [Name of the lead partner] as the Sponsor Firm of the group for the purpose of the Bid;

- that they authorized Mr./Ms. [Name of the person who is authorized to act as the Representative on behalf of the Joint Venture] to act as the Bidder’s Representative in the name and on behalf of their group;

- that all partners of the Joint Venture shall be liable jointly and severally for the execution of the Contract;

- that this Joint Venture is an association constituted for the purpose of the execution of the [Bidding for the construction of ACERI, Chory Changvar, Phnom Penh, Cambodia] under this Contract;

- that if the Employer accepts the Bid of the Joint Venture, it shall not be modified in its composition or constitution until the completion of Contract without the prior consent of the Employer;

- that each partner’s share of the Work, stated as percentage of the total contract amount, shall be as follows:

| Name of partner | Share of the Work (as percentage of the contract amount) |
| --- | --- |
| 1. Lead Partner | 50% or higher |
| 2. Partner | 50% or higher |
| Total | 100 |

Give names and positions of the proposed Joint Venture Representatives, as well as organization’s names and addresses:

| 1. | Name: | Signature: |
| --- | --- | --- |
|  | Position: | Date: |
|  | Representative of: (Organization’s Name) |  |

| 2. | Name: | Signature: |
| --- | --- | --- |
|  | Position: | Date: |
|  | Representative of: (Organization’s Name) |  |
| 3. | Name: | Signature: |
|  | Position: | Date: |
|  | Representative of: (Organization’s Name) |  |

| Date |  |
| --- | --- |
| Company Name |  |
| Representative |  |
| Signature or Seal |  |

Form BD-14

Action Pledge to Integrate Human Rights into Business Management of International Development Cooperation Projects

As a contracting party for the project carried out by the Korean Foundation for International Cultural Exchange, the Company (or Organization) hereby pledges to implement the following practices in order to integrate human rights into its business management which places emphasis on human dignity and value in carrying out the international development cooperation projects of the Republic of Korea.

- We will make every effort to establish a human rights management system pursuant to international human rights norms, including the strict observance of the Universal Declaration of Human Rights.

- We will prohibit all forms of discrimination as set forth under pertinent statutes, including international human rights norms and the National Human Rights Commission of Korea Act.

- We will protect the rights of the vulnerable, such as women, children, the disabled, youths, and refugees.

- We will protect and promote the rights to work, safety, health, rest, etc. and prohibit inhuman or degrading treatment in order to create a favorable working environment.

- We will protect personal information acquired during the course of our business.

- We will respect and protect the rights to life, safety, property, etc. -of local residents, including indigenous peoples, who are affected by our business activities.

- We will strive to comply with international/national environmental laws and standards, and promote environmental protection and sustainable use of natural resources.

- We will engage in transactions with contractors in a transparent and fair manner premised upon our respect for human rights.

- We will endeavor to identify negative impacts (risk) on human rights that may arise from our business activities, and enforce prompt and appropriate remedial measures in the event of human right violations.

- Notwithstanding this Pledge, in the event where human rights are violated at any site of international development cooperation projects, we will fully cooperate with the Korea International Cooperation Agency, including on the inspection of the Action Pledge implementation status and on remedial measures.

DD. MM. 2024.

Declarant: ______________________________ (signature/seal)

CEO of _______________ (company/organization)

Form BD-15

Power of Attorney

Note: The Bidder shall use own format

Date: DD, MM, 2024

Form BD-16

Company Profile

Note: The Bidder shall use own format

Date: DD, MM, 2024

Form BD-17

| Application No. | Do not write |
| --- | --- |

Envelope A

BID APPLICATION for Construction of ACERI, Chory Changvar, Phnom Penh, Cambodia

DD, MM, YYYY

Form BD-18

| Application No. | Do not write |
| --- | --- |

Envelope B

EVALUATION DOCUMENTS (for eligible candidates only) for Construction of ACERI, Chory Changvar, Phnom Penh, Cambodia

DD, MM, YYYY

PART 2 EMPLOYER’S REQUIREMENTS

Section V. Work Requirements

Contents

- Project Overview…………………………………………………………………………

- Overall Requirements ……………………………………………………………………

- Implementation Schedule ………………………………………………………………

- Technical Specifications  ………………………………………………………………

- Drawings…………………………………………………………………………………

- Inspection and Acceptance Tests ………………………………………………………

- Warranty and Maintenance……………………………………………………………

  - Project Overview

    - Project Overview

The establishment of the Arts and Culture Education Research Institute is an ODA grant aid project with support from the Government of the Republic of Korea. This project aims to establish an arts education institute on the new campus of the Royal University of Fine Arts in Cambodia (hereinafter referred to as "RUFA"), including facilities for educators in the Art and Cultural field and a performance hall for Cambodians to enjoy culture.

    - Project Location: A part of New Campus, RUFA, Phnom Penh, Cambodia

- * Prek Leap Village, Prek Leap Commune, Khan Chroy Changvar, Phnom Penh

    - Project Organization

|  |  |  | - The Ministry of Culture, Sports and Tourism, - Republic of Korea |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | - KOFICE |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | - Advisory Committee |  |  |  |
|  |  |  | - General PM |  |  |  |  |  |  |  |  |  |
| - Construction Management (CM) - (Structural, Electrical/Electironic, Mechanical/Plumbing) |  |  |  |  |  | - Architect/ Construction Supervision |  |  |  |  | - Construction |  |

  - Overall Requirements

    - Overall Requirements

- The Bidder must examine the construction site in person and shall include all items and conditions missing from the Bidding Documents in the Bidder’s price proposal.

- The Contractor shall not require any changes of the duration of the construction or the  Contract Price to the Employer due to any missing items from the Contract Documents including the Design Drawings after the Contract signed and during the construction period. And there shall be no post-costing processes beyond contracted Lump sum price without Employer’s needs.

- The Contractor shall implement all of the works described and designed in Contract Documents, including Drawings, Technical Specifications, Special Specifications and Bill of Quantities as a duty and obligation of the Fixed Lump Sum Contract

- The Contract Price cannot be changed without any variation order by the Employer.

- All active (powered) equipment must operate on 230 Volts at 50 Hertz. All active equipment must include power plugs standard in Cambodia.

- Unless otherwise specified, all equipment must operate in the environment that reflects general environmental conditions in Cambodia.

- The Bidder shall comply with all laws and regulations of Cambodia from the bidding stage  through to the whole period of implementation and maintenance of the project.

- Materials to be used for the construction works must be designated and eco-friendly products.

- The Contractor shall bear the cost of transporting materials to the project site.

- The Bidder shall abide by relevant international and local regulations and legislation regarding delivery, installation and testing.

- The Contractor will be responsible for the supply, delivery, installation and testing of all construction works.

- The Contractor shall organize an optimal construction team, and the construction should be completed within the project period.

- The warranty and maintenance period of the project is ten (10) years after completion of the construction works.

    - Technical and Functional Requirement

- All electrical equipment supplied by the Contractor shall be brand new.

- Proposed all electrical equipment must be accompanied by the International Certificate for electrical equipment such as CE, UL, etc.

- All electrical equipment must be compatible with international standards.

    - Establishment of the Project Implementation Plan

- After the Contract, the Contractor shall submit a Project Implementation Plan within two weeks and the Project Implementation Plan shall include:

▪ Implementation plan for the construction works

▪ Implementation schedule for the construction works

▪ Manpower input plan

- The construction works shall be conducted based on the project Implementation plan approved by the Employer.

- The Employer can request the Contractor to change the consturction method during the period of project implementation. The Contractor shall bear any cost required to change the consturction method.

  - Implementation Schedule

※ The implementation schedule is based on the effective date of the Contract, subject to change by mutual agreement between the Employer and the Contractor.

※ Warranty and Maintenance Service should be provided up to ten (10) years after completion of the project, in accordance with the terms specified in Contract.

  - Technical Specifications

1. Details of Remodeling Works

- See Attachments(Unpriced BOQ, Design Drawing of the building, Design Drawing of MEP, Material Specification)

  - Inspection and Acceptance Tests

The following inspections and acceptance tests shall be performed:

    - Inspection

- Site Arrival Inspection of materials and equipment, to be termed as “Site Arrival Inspection” shall be carried out for all equipment to be supplied under this bid. This inspection must be approved by the personnel designated by the Employer after arriving at site.

- This inspection shall verify quantity, status and other requirements of the equipment by the Employer for all equipment supplied under this bid.

- The Contractor shall be responsible for providing all services and costs related to inspections for all equipment.

- The Site Arrival Inspection certificate will be issued by the personnel designated by the Employer.

    - Acceptance Tests

The Acceptance Test consists mainly of an “Operational Acceptance Test” and a “Final Acceptance Test”. The Contractor shall be responsible for providing all services and cost related to test for all equipment covered by this bid.

    - Operational Acceptance Test

- The Operational Acceptance Tests shall be approved by the personnel designated by the Employer. In the Operational Acceptance Test stage, the inspector will check whether buildling by the Contractor meets the contracted functional/technical requirements, and the quantity and specifications of the installed electrical equipment.

- The Operational Acceptance Test certificate will be issued by the personnel designated by the Employer.

    - Final Acceptance Test

- The Final Acceptance Test shall be the primary responsibility of the representative of the Employer. Duing the Final Acceptance Tests stage, the inspector will check whether technical support for the constructed building is being smoothly conducted and operated smoothly.

- The Final Acceptance Test certificate will be issued by the representative of the Employer.

  - Warranty and Maintenance

The following warranty and maintenance support services shall be performed:

The Contractor shall perform warranty and maintenance support services up to ten (10) years after completion of the project, in accordance with the terms specified in the Contract. Warranty and maintenance support services shall include the following tasks:

- The Contractor shall maintain a first-level telephone support service for all problems/issue-reported by the Employer. The telephone support service shall provide telephone access between the hours of 7:00 AM to 5:00 PM on working days, ensuring connection to a suitably experienced and qualified technician.

- Correction of defaults, which cannot be accomplished through telephone assistance, must be accomplished by the Contractor’s certified service/repair technicians at the Project Site Location where the failure occurs. The Contractor must correct the defect, through repair or replacement, without removing the equipment from the Employer’s premises unless the Employer has provided express written permission to that effect. All replacement parts provided by the Contractor must be certified as Original Equipment Manufacturer parts.

- Spare parts for supplying equipment shall be made available for up to ten (10) years following the warranty and maintenance period, in accordance with the terms specified in the Contract, to ensure continued performance..

PART 3 CONDITIONS OF CONTRACT AND CONTRACT FORMS

Section Ⅵ. General Conditions of Contract (GCC)

Note: General Conditions of Contract is part of the Bidding Documents and attached separately in the form of electronic files (PDF) to this Bidding Documents. General Conditions of Contract shall be finalized after the review of both the Employer and the Contractor and is subject to be revised.

See Attachments - General Conditions of Contract (GCC)

Section Ⅶ. Special Conditions of Contract (SCC)

Note: Special Conditions of Contract is part of the Bidding Documents and attached separately in the form of electronic files (PDF) to this Bidding Documents. Special Conditions of Contract shall be finalized after the review of both the Employer and the Contractor and is subject to be revised.

See Attachments - Special Conditions of Contract (SCC)

Section Ⅷ. Contract Data Sheet

Contract Title

Construction of Royal University of Fine Arts, Chory Changvar, Phnom Penh, Cambodia

Employer

The Korean Foundation for International Cultural Exchange (KOFICE)

Contract Duration

From the Contract Date until December 15, 2025

Type of Contract

Fixed Lump Sum Contract (Attached Priced Bill of Quantities)

Taxes (VAT) excluded

With regard to taxes, KOFICE holds no authority or responsibility concerning any taxes, including Value Added Tax (VAT), arising from this bid and contract. According to the laws of the host country, the Ministry of Culture and Fine Arts (MCFA) of Cambodia is the responsible authority for tax collection and refunds.

Currency of Contract

United State Dollars (US$)

Performance Security (Guarantee)

Guaranteed Amount of Performance Security Fifteen (15) percent of the Contract Price Type of Security Bank Guarantee issued by a bank rated A or above Guarantee Period From Contract Effective Date to sixty (60) days after the Contract ends Submission Deadline Within ten (10) days from the date of Notification to the Successful Bidder Return of Performance Security Upon receipt of Completion Report of Final Inspection

Advance Payment

Amount of Advance Payment Thirty (40) percent of the Contract Price Condition of Advance Payment Paid upon receipt of Performance Security and Advance Payment Security

Advance Payment Security (Guarantee)

Guaranteed Amount of Advance Payment Security Forty (40) percent of the Contract Price plus legal interest Type of Security Bank Guarantee issued by a bank rated A or above Guarantee Period From Prior to the Advance Payment made to sixty (60) days after the Contract ends Submission Deadline Prior to Advance Payment

Delay Damages for the Works

Amount of Delay Damages. Zero point zero five (0.05) percent of the Contract Price per day Maximum Amount of Delay Damages. Fifteen (15) percent of the Contract Price

Defect Liability Security (Guarantee)

Guaranteed Amount of Defect Liability Security Three (3) percent of the Contract Price Type of Security Bank Guarantee issued by a bank rated A or above Guarantee Period From Construction Completion Date to sixty (60) days after the Defect Liability Period ends Defect Liability Period Ten (10) years after completion of construction, renewable every two (2) years Submission Deadline On the date of Completion of the Project Return of Defect Liability Security Sixty (60) days after the Defect Liability Period ends

Contract Price Adjustment (Escalation or Fluctuation)

No adjustment of Contract Price upon escalation or fluctuation shall be made throughout the Contract Period.

Progress Payment (Interim Payment)

Frequency of Progress Payment Every two (2) months upon Contract Agreement Payment Condition Within fourteen (14) days after the approval of Progress Payment Request (Percentage of Advance Payment will be deducted from each Progress Payment requested.)

Contractor’s All Risks Insurance

Required for the project

Worker’s Insurance

Required for the project

Language of Contract

English

Language of Documents required by the Contract

Progress Payment Request: English (If required, a Korean version would be requested) All Reports and Drawings (Shop-Drawings & As-built Drawings): English (If required, Korean could be used.) * No additional fees shall be requested to the Employer for any translation works specified above during the Contract Period. * If a Korean company is selected as a contractor, Korean would be used as a secondary language for communication among the parties. In the case of conflict among documents, English version shall prevail.

Required Documents prior to the Contract

The Successful Bidder shall submit the documents listed below to be approved by the Employer within 2 weeks after the Contract Agreement. Project Performance (Implementation) Plan including. - Master Schedule (CPM, Primavera-P6, MS-project, soft copy) - The Contractor shall follow instruction when producing a Work Breakdown Structure (WBS). - The Contractor shall submit a ‘60-day baseline schedule’ (one A1 size 2 copies with original soft file). - The Contractor shall commence onsite work after receiving Notice To Proceed (NTP) from the Employer. - If the Contractor cannot commence even after mobilization period (30 days from the contract signed date) due to unfit site condition other than the Contractor’s fault, the delays shall not be counted for the construction duration. In this case, the Contractor is entitled to request the extension of time in accordance with the terms and conditions.

- If the utility connection works between each building and main infrastructure cannot be carried out during reasonable time due to relevant authorities of Cambodia, the Contactor shall submit price schedule for the remaining works. The remaining works will be accounted for final account in accordance with the terms and conditions. For such delays and disruption in other works caused by relevant authorities of Cambodia, the rules are applied equally. - Even without receiving NTP from the Employer, Commencement date shall be deemed as according to the Contracted date. - The baseline schedule shall be approved by the Employer prior to the site works commencement. - If the approved baseline schedule is required to be revised, it is subject to Employer’s approval. - The approved baseline schedule shall be updated and submitted within 3 days according to agreement made for ‘data date’ during kick-off meeting for Employer’s approval. - Project Organization Chart with personnel information (Resume, CV with the evidence document that officially issued by a relevant authority.): It shall be approved by the Employer. - The Contractor shall submit the supplementary documents (Official Certificate issued by a relevant authority) of all site engineers (Civil, Structural, Architectural, Mechanical, Electrical (including communication part) and Firefighting) for Employer’s approval. - If the Employer requests a change of site engineer with reasons of incapability or short experience, the Contractor shall change the engineer promptly. - Construction Equipment Allocation Plan (Owned or Rented Equipment) - HSE Management Plan (Site Health, Security and Environment (HSE) manager is subjected for Employer’s approval.) - Site Temporary Work Plan (temporary fence, gate, power, water, site office, etc.) - Inspection and Test Plan (All items shall be listed.): Submittal plans for approval of shop drawings and main materials for all work packages. - Priced Bill of Quantities - Etc. (Performance Security, Quality Management Plan, etc.)

Contractor’s Obligation for Contact Document Review.

The Contractor shall review and report the differences between the contract documents and site condition within 30 days from the date of NTP issuance (commencement date). The variation may be reviewed and executed according to the terms and condition caused by Employer’s needs.

Transfer of Contracted Works and Sub-Contracting

The Contractor shall not transfer rights and duties of contracted works (a portion or all of the works) to a third party/person without written approval from the Employer. The Contractor shall acquire a written approval from the Employer for any of sub-contracting related to the contracted works between the Employer and the Contractor prior to sub-contracting a party/person. Even if a subcontractor performs part of the project, the Contractor’s responsibilities and obligations under this Contract shall not be waived. The Contractor shall remain liable for all actions related to the construction work carried out by the subcontractor, including those of the subcontractor’s representatives and employees.

Governing Law

The Law of Korea

Ruling Language

English

Important Notice to CONTRACT DATA SHEET

This Contract Data Sheet includes limited summary of contract conditions described in the Bidding Documents including the General and Special Conditions of Contract. The Bidder shall read and carefully examine the Bidding Documents and their Annex attachments.